REQUEST FOR INFORMATION (RFI)

| JOB No. 138 | Contract No : KIM689 Contract Name : UPGRADE AND EXTENSION OF KIMBE PORT – LAND PACKAGE |
| --- | --- |

| Subject Description (Title): PCL Temp Office Accommodation Requirements | CONTRACTOR Document No: 138-108-RFI-005 |
| --- | --- |
| Revision: 0Q | Date: 23/07/2025 |
| From (Person/Company Originating): Stu Haynes (Global Constructions) | To (Person/Company Receiving): Scott Keane (DT Global Australia) |
| Instructions: Originator shall complete Revision 0Q of this form and send to recipient. Recipient shall respond via Revision 0R of this form. Any relevant documents should be forwarded to the Recipient in a zip file along with the RFI. If a further iteration of inquiry and response is required a new form shall be used and revision shall be raised. |  |
| Note: Should the SUPERINTENDENT consider this RFI to be a Change, the SUPERINTENDENT shall submit a Variation Order to the CONTRACTOR within (10) days of receipt of this RFI. Any work that may result from this RFI which the SUPERINTENDENT considers a Change shall not commence until an approved Variation Order and ITC has been issued by the SUPERINTENDENT in accordance with the Contract. |  |

| RFI REV 0Q | Date Sent: 23/07/2025 | Response Due Date: 29/07/2025 |
| --- | --- | --- |
| Question: With reference to Technical Specification Section 5.0 – Specific Requirements, Clause 5.1, we request clarification regarding PNGPCL’s specific requirements for the temporary office accommodations. Our interpretation is that the Contract is silent on any prescriptive requirements under this clause. Accordingly, we have made provision to install three (3) standalone 20ft temporary office containers for PNG Ports operations, as indicated on drawing P20210336-DR-0010(snip on next page). To expedite fabrication and delivery, we respectfully request your confirmation of the following assumptions and inputs prior to proceeding: - Furniture: Existing furniture from the Port Main Office will be reused or can be modified to suit. - Storage Containers: PNGPCL currently has three (3) 20ft containers onsite being used to store all nonessential documentation, please confirm the completion date of the relocation of such. - Sanitary Facilities: Existing stevedores’ ablution facilities will be used by PNGPCL staff during temporary occupation. - Marine Contractor Interface: The Engineer will coordinate any potential clashes with the Marine Contractor’s temporary accommodation and PNGPCL office operations. We further request confirmation or provision of the following specific information to finalise the design and fabrication: - Confirmation that PNGPCL will install its own ICT connectivity from the current supply point. - Internal network cabling and configuration to be advised by the Engineer. - Required number of: - Workstations - Printers - Shelving units - Meeting or breakout areas - Details of expected pedestrian movements, especially in relation to: - Access between the temporary offices and storage containers - Interface with the main entrance road for traffic management considerations Given the critical nature associated with the renovation of the Port Main Office, we are seeking to initiate manufacture of the temporary offices without delay. We trust this RFI may prompt the further discussion or clarification and are available to meet at your convenience to resolve any outstanding matters. |  |  |
| Reference Document No: Technical Specification Section 5.0 – Specific Requirements, Clause 5.1 |  |  |

| RFI REV 0R | Date | Response Due Date: 29/7/2025 |
| --- | --- | --- |
| Response: |  |  |
| Reference Document No: |  |  |

| Impact to: | Cost: Y ☐ N ☐ | Schedule: Y ☐ N ☐ | Environmental or Regulatory Compliance Y ☐ N ☐ | Impact to Public Affairs Y ☐ N ☐ |
| --- | --- | --- | --- | --- |
| Employer’s Instruction: |  |  |  |  |
| Approval Signature: ____________________ ____________________ ____________________ Name Signature Date |  |  |  |  |